# Minutes

MAPA / MoDOT Quarterly Meeting

February 6, 2023 / 1:00 – 3:00 p.m.

Videoconference / In-person

Agenda Items

- MoDOT Design Standards Update

See attached handout.

- Update on DBE Availability Study

See attached letter summarizing the public meetings scheduled for February.

Update, a copy of the draft Availability Study report is attached.

- Discussion/update on changing the source for the fuel index

MoDOT will switch the source of the monthly fuel index from Platt’s Oilgram to U.S. Energy Information Administration effective March 2, 2024

This change will be retroactive to the letting date for current contracts, i.e., the “Base Index” will be re-established per the EIA index and the EIA Monthly Index will be used as the Current Index in all future pay estimates starting 3/2/24. No changes will be made to fuel adjustments paid prior to 3/2/24 (except in the case of errors). Formula provided below.

EIA has tracked very similar to Platts historically (see attached graph)

Link to EIA index

Chart parameters: Area = Midwest PADD 2, Fuel Grade = Ultra Low Sulfur, Period = Weekly

EIA price on first Monday of each month will represent the “Monthly Index” for that month

Contractors can subscribe to a weekly email notice of index from EIA (sign up on EIA website)

RE will issue a Documentation Record to document this change in all current contracts

The update to Sec 109.14, listing EIA as the new source, will be inserted into the Supplemental Revisions on April 1 (draft attached)

109.14.2  Fuel Adjustment Calculation.

B = Base Fuel Index = Monthly Fuel Index in the month in which the project was let

C = Current Index = Monthly Fuel Index in the month in which the work was performed

U = Units of work performed within the current pay estimate period (applicable pay units)

F = Total Fuel Usage Factor (gal./applicable pay units)

Fuel Adjustment (Dollars) = (C – B) x U x F

- Railroad Crossing Requirements, JSP’s, Permit Timeliness and Proper Railroad Contacts

General discussion on challenges with projects on railroad right of way.

Action Item:  Larry Scheperle and Greg Leary will be invited to May 7 quarterly meeting for additional discussion.

- District QC/QA Meetings

NW:  Mar. 20 TBD

NE:  Mar. 19 10:00 – 12:00 Macon Regional Office Conference Room

KC:  Mar. 21 10:00 – 12:00 KC Conference Room 136

CD:  Feb. 29 12:30 – 3:00 Central Lab Conference Room 201

SL: Feb. 28 1:00 – 3:00 SL Conference Room 160

SW: Mar. 22 8:30 – 10:30 Room TBD

SE:  Feb. 26 TBD

- Update on BMD, PMTP, and IC Specifications

  - 2024 Pilot Projects (BMD, PMTP, and IC)

See attached handout.

  - 2025 Pilot Projects (BMD, PMTP, and IC)

See attached handout.

  - BMD and PMTP Transition

MoDOT expects revised BMD Specification, see attached, to be included on pilot projects starting in May of 2024.  Contractors will be allowed to utilize BMD along with PMTP as an option on Superpave projects in all future projects starting in May 2024.  MoDOT will consider allowing contractors to change order existing projects to the new BMD specifications.

- 2024 Spring Training – February 7 – 8, 2024

MAPA reminded those in attendance of the upcoming spring training in Columbia an encouraged attendance.

- 2024 Meeting Dates:

May 7, 2024 / 1:00 – 3:00 p.m.

August 6, 2024 / 1:00 – 3:00 p.m.

November 5, 2024 / 1:00 – 3:00 p.m.

(Bituminous Technical Team prior to Quarterly Meetings (9:00 to 11:30 a.m.)

- Other items

MAPA share concerns about the proposed $1,000 per contract software fee being implemented in order to track prompt payment to DBE subcontractors as required by FHWA.  Other states, such as Kansas, are able to track without the utilization of specialized software.