# AGENDA

MAPA / MoDOT Quarterly Meeting

May 7, 2024 / 1:00 – 3:00 p.m.

Videoconference / In-person

Agenda Items

- MoDOT Design Standards Update

  - New Specs/Standards

  - Mobilization Specification Update

  - Mobilization Payment by Job Number Instead of Overall Contract

See attached handout.

Rate Our Work Zone signs are being phased out.  If a sign is damaged or knocked down, they will not be replaced.  Signs can be underrun on projects under contract but not started.

An update was given on the DBE Final Rule Change.  See attached handout.

- Annual Reports of Pavement Quantities

MoDOT doesn’t have the resources to provide industry with future paving quantities.

- Bituminous Technical Team Update

Reviewing requirements for PG58-28H on 401 and 402 mixes north of Route 36.

Developing a smoothness percent improvement specification for single lift overlays.

Development of a QC/QA Document for BMD project.

- Specifying MTV’s on Routine Projects

It was generally agreed that MTV’s should not be specified unless a project has a unique circumstance.

- Summary of District QC Meetings

See attached.  MAPA will continue to work with Districts to improve the quality of the meetings.

- Submission of Test Results – Excel to Oracle or Upload to SharePoint

Contractors are experiencing issues with submittal of text results through Excel to Oracle.  MoDOT is aware of issues with the system and is working to find a solution to inform contractors when the report is accepted.

- Paving Temperatures for Low Type Mixes – 40 F start if forecast is 50 F within 3 hours.

MoDOT is concerned that cold temperature paving yields premature failure and will maintain the current specifications.

- Railroad Crossing Requirements, JSP’s, Permit Timeliness and Proper Railroad Contacts

Contractors are having issues with getting railroad permits in a timely manner.  There is also inconsistency in what is required from project to project.

Action Item:  MoDOT to work with railroad to determine in asphalt overlays can be considered routine maintenance in some situations.

- Other Items:

NEXT MAPA / MoDOT Quarterly Meeting

Tuesday, August 6, 2024 / 1:00 – 3:00 p.m.

Videoconference / In-person