# Meeting Minutes

MAPA / MoDOT Quarterly Meeting

July 29, 2025 / 1:00 – 3:00 p.m.

Videoconference / In-person

Agenda Items

- Staffing Updates

Kevin James - District Engineer for NE District

Keith Killen – Assistant District Engineer for NE District

Greg Bolon – District Engineer for KC District

Sean Domingo – District Construction and Materials Engineer – KC District

Marvin Morris - District Construction and Materials Engineer – SW District

Chris Graham - District Construction and Materials Engineer – Central District

Brandon Voyles – Assistant District Construction and Materials Engineer – SW District

- MoDOT Design Standards Update

See attached Design Standards update.  MoDOT stated that 403.13.1 can be used retroactively on any project previously awarded.

- Build America Buy America (BABA) Update

In order to be compliant with BABA regulations, contractors must have Material Origin Forms on file and available on request.  For manufactured products waiver, the act requires that all manufacturing processes, occur domestically. Additionally, the cost of U.S.-made components must exceed 55% of the total cost of all components.

The Manufactured Products General Waiver is being phased out in two stages. Phase 1, which takes effect for projects obligated on or after October 1, 2025, requires that all manufactured products used in these projects must undergo final assembly in the United States. Phase 2 begins for projects obligated on or after October 1, 2026, and adds a component cost requirement. Under this phase, in addition to the final assembly requirement, the cost of components that are mined, produced, or manufactured in the United States must exceed 55 percent of the total cost of all components of the manufactured product.

Industry asked that MoDOT review their plans and specifications to ensure that they are not specifying items that fail to meet the BABA requirements.

ACTION ITEM: MoDOT to review their plans and specifications to ensure that they are not specifying items that fail to meet the BABA requirements.

- MAPA comments on specification changes

  - Sec 403.13.1 revisions to minimize race tracking (Effective Oct 2025)

MAPA members had no comments on the proposed specification.

  - Sec 403.13 Spreading and Finishing revisions – 4 x nominal max aggregate size mixture requirements (Not Submitted)

MoDOT has made slight revisions to the specification originally presented at the May 6th meeting. They are now requesting industry feedback on the proposed modified specification. Please see the attached document for details.

ACTION ITEM: MAPA will compile and submit industry input on the proposed specification changes to MoDOT.

  - Sec 610 smoothness revisions - Percent improvement incentives/disincentives only apply on asphalt lifts 1.5 inches or greater (Not Submitted)

MoDOT has made slight revisions to the specification originally presented at the May 6th meeting. They are now requesting industry feedback on the proposed modified specification. Please see the attached document for details.

ACTION ITEM: MAPA will compile and submit industry input on the proposed specification changes to MoDOT.

- No-Cost Change Order for Non-Tracking Tack

MoDOT is allowing no cost change orders to be issued on projects if the contractor wants to switch to Non-Tracking Tack.  Non-Tracking Tack requires 20 percent less material than conventional Tack Coat Material, so in the change order MoDOT will reduce the tack quantity by 20 percent and increase the unit price by 25 percent resulting in a no cost change order which should cover the cost of Non-Tracking Tack.

- Cold Temperature Spec on 401 Mixes; Same as Sec 402 Requirements

Under current specifications, 401 mixtures may be placed when the temperature is 40°F or higher and must meet density requirements. For 402 mixtures, placement is allowed at temperatures of 50°F or higher, with the threshold dropping to 40°F if certain conditions are met. MAPA members expressed concern that the proposed changes appear to be more restrictive than the current specifications. Notably, the individual who submitted the proposal was not present at the meeting to provide clarification.

ACTION ITEM: MAPA will follow up with the proposal’s author to obtain additional clarification and rationale for the suggested changes.

- Completion Date for 401 Mixes

For 401 mix projects in the southern half of Missouri, the typical completion date is November 1. Given the region’s generally warmer temperatures compared to the northern half of the state, the industry believes there is potential to extend the paving season and is requesting that MoDOT consider moving the project completion date to December 1 for these areas.

MoDOT expressed concern about striping performance, particularly the ability to place permanent striping at appropriate temperatures late in the season. Implementing this change would likely require a temporary cold-weather striping provision, allowing for initial striping in colder conditions with a requirement for contractors to return and place permanent striping in the spring once temperatures are acceptable.

ACTION ITEM: MoDOT will discuss this proposal with the Southeast and Southwest Districts to evaluate feasibility and next steps.

- HiMOD pilot projects along with full-depth pavements

The following is a list of potential Hi-MOD Asphalt Projects:

KU0198 – I-49 Jackson just south of 435 and 470 interchange – Lets February 2026

NW0074 – US 36 Livingston – Intersection realignment at Rt. B near Wheeling – Full depth – Lets February 2027

KU0291 – I-70 state line to Manchester Bridge – Lets January 2027

- Bituminous Tech Team Update

See attached meeting minutes.

- Trichlorethylene (TCE) impacts

MoDOT indicated that it falls under the EPA’s Research Category exemption for the Trichlorethylene (TCE) ban. As part of maintaining compliance, MoDOT is currently working on upgrades to its ventilation system to meet applicable air quality standards.

- MoDOT’s QA approach for enforcing REOB and VTAE restrictions in Sec 1015

Industry expressed concern about the lack of a clear testing protocol to enforce the ban on REOB and VTAE in liquid asphalt. MoDOT responded that the AASHTO Subcommittee on Materials is currently reviewing a potential test method, which may be balloted at the August Annual Meeting. MoDOT intends to adopt an approved AASHTO test method to determine compliance and anticipates having more clarity following that meeting.

Regarding current practices, MoDOT samples terminals monthly and collects plant samples daily. Once an approved test method is in place, MoDOT plans to randomly test terminal samples for compliance with the REOB and VTAE ban.

ACTION ITEM: MoDOT will provide additional information after attending the AASHTO Subcommittee on Materials Annual Meeting.

- Other Items

NEXT MAPA / MoDOT Quarterly Meeting

Tuesday, November 4, 2025 / 1:00 – 3:00 p.m.

Videoconference / In-person